RestiView

Design & Launch Support

Statement of Work

Client:  Peter Kern

Contractor:  Tara Kern

Date:  May 2026

Version:  1.0

1. OVERVIEW

Tara Kern ("Contractor") is engaged to provide graphic design, UX review, testing, and marketing asset production services to support the public launch of the RestiView mobile application on Google Play.

RestiView is a restaurant review app for Android. Users can record and manage personal restaurant reviews, share reviews with friends, and discover nearby restaurants. The app is currently in closed beta testing and is being prepared for public release on the Google Play Store.

2. SCOPE OF WORK

TASK A — APP DESIGN REVIEW & IMPROVEMENTS

A1 — Full Visual & UX Audit

Description

Review every screen in the RestiView app and document current design issues. This includes assessing colour usage, typography consistency, spacing, layout balance, button sizing, touch target sizes, and overall visual polish.

The review should consider both aesthetic quality and usability — for example, whether labels are clear, whether actions are obvious, and whether the app feels professional and consistent throughout.

Expected Output

A written or annotated document (screenshots with notes, or a Figma/design tool file) listing each screen with identified issues and suggested improvements, prioritised by impact.

A2 — Revised Colour Palette & Typography Proposal

Description

Based on the audit findings, propose a revised visual direction for the app. The current colour scheme uses dark green (#2E4F3E) and beige (#F5F0E6) as primary brand colours. The proposal should either refine these or suggest an alternative palette. Typography should be assessed — the app currently uses the Gelica font family.

The proposal must include:

Primary, secondary, and accent colours with hex values

Background and surface colours

Text colours (primary, secondary, muted)

Font pairing recommendation (or confirmation to keep Gelica)

Recommended font sizes for headings, body, labels, and buttons

Expected Output

A colour and typography specification — PDF, Figma style guide page, or equivalent.

Must include hex values for all colours so the developer can implement them directly in code.

Source file (Figma, Illustrator, or equivalent).

A3 — Design Implementation Collaboration

Description

Work with the developer to implement the agreed design changes in the app. The developer will make all code changes. The Contractor's role is to review the results on the device, identify where the implementation doesn't match the proposal, and provide clear feedback until the result matches the agreed design.

Expected Output

Written sign-off confirming the implemented design matches the approved proposal.

Before/after screenshot comparison (optional but helpful).

A4 — Button & Component Consistency Review

Description

Review the consistency of interactive elements across the app — buttons, input fields, dropdowns, dialogs, and navigation elements. Assess whether sizes, colours, and styles are consistent throughout.

For example: are all primary action buttons the same colour? Are all destructive actions (delete, clear) visually distinct? Are touch targets large enough for comfortable use?

Expected Output

A specification document or annotated screenshots defining the intended style for each component type: primary button, secondary button, destructive button, text button, input field, etc., so the developer can apply them consistently.

TASK B — APP TESTING

B1 — Structured App Walkthrough

Description

Test the app by working through all main user flows. For each flow, note anything that is confusing, broken, missing, or visually inconsistent.

Flows to cover:

Registration and sign-in

Adding a new restaurant review (general info, ratings, comments, photos)

Editing and deleting a review

Viewing the review list and filtering/sorting

Preview screen

Friends — sending and receiving friend requests

Requesting and sharing reviews between friends

Settings screen

Help screen

Expected Output

A bug and feedback log — spreadsheet or document with columns: Screen, Issue Description, Severity (High / Medium / Low), Suggested Fix.

B2 — Retest After Fixes

Description

After the developer has addressed the issues found in B1, retest the affected areas to confirm fixes are working correctly and no new issues have been introduced.

Expected Output

Updated bug log with each issue marked as Resolved, Partially Fixed, or Still Outstanding.

TASK C — PLAY STORE LAUNCH ASSETS

C1 — App Icon

Description

Design a polished app icon for the Google Play Store. The icon must work at small sizes (as small as 48×48 on a device home screen) as well as large (512×512 on the Play Store listing). It should be visually distinctive, recognisable, and reflect the restaurant review theme of the app.

Note: do not apply rounded corners — Android applies these automatically.

Requirements:

512×512 PNG with transparent or solid background

Adaptive icon foreground layer (safe zone: 108×108dp)

Adaptive icon background layer

Expected Output

icon_512.png (512×512 — Play Store upload)

icon_foreground.png (adaptive icon foreground layer)

icon_background.png (adaptive icon background layer)

Source file (Figma, Illustrator, or equivalent)

C2 — Feature Graphic

Description

Design the feature graphic shown at the top of the Play Store listing page. This is a banner-style image that introduces the app visually. It should include the app name 'RestiView', a tagline or short description, and visual elements that communicate what the app does.

Important: must not include device frames or screenshots — Google prohibits this in the feature graphic. Should look good on both light and dark Play Store themes.

Requirements:

Size: 1024×500 pixels

Format: JPG or PNG

Expected Output

feature_graphic.png (1024×500)

Source file

C3 — Short Description (Play Store)

Description

Write the short description for the Play Store listing. This appears below the app name in search results and on the listing page. It must be punchy, clear, and within 80 characters. It should communicate what the app does and why someone would want it.

Expected Output

One or two alternative short description options (80 characters max each) for Peter to choose from.

C4 — Full Description (Play Store)

Description

Write the full app description for the Play Store listing (up to 4000 characters). This should explain what RestiView does, list key features, and be written in a way that is both engaging to a human reader and discoverable via Play Store search — naturally including relevant keywords such as 'restaurant review', 'dining', 'food diary', etc.

Suggested structure:

Opening hook (1—2 sentences)

What is RestiView? (short paragraph)

Key features (bullet list)

Who is it for? (short paragraph)

Call to action

Expected Output

Draft full description ready to paste into Play Console, in plain text.

Include a note of the keywords used.

TASK D — WEBSITE UPDATE

Note: The RestiView website (restiview.com) is hosted on Yola and managed via their SiteBuilder tool. No coding is required — all changes are made through the visual editor. The Privacy Policy page is already complete and does not need updating.

D1 — Content & Design Audit

Description

Review the current website and document what needs to be updated or improved. Consider: Is the content current and accurate? Does the visual design match the updated app design? Is the call-to-action (download the app) clear and prominent? Are there any missing pages?

Expected Output

A short written list of recommended changes, prioritised.

D2 — Website Content Update

Description

Using the Yola SiteBuilder, update the website content to reflect the current state of the app.

Updates to include:

Update text descriptions to match the current feature set

Replace any outdated screenshots with current ones

Add the Play Store download badge and link once the app is publicly live

Ensure the app icon and feature graphic are used consistently across the site

Add a Terms & Conditions page (required for Apple App Store submission in a future phase)

Expected Output

Updated live website with all changes published at restiview.com.

3. OUT OF SCOPE

App development or code changes (developer responsibility)

Play Store or Firebase account management

Social media account creation or ongoing management

Paid advertising or marketing campaigns

Apple App Store assets (to be addressed in a future phase)

4. DELIVERABLES SUMMARY

| Ref | Deliverable | Format |
| --- | --- | --- |
| A1 | Design audit document | PDF / annotated screenshots |
| A2 | Colour & typography specification | PDF / Figma |
| A3 | Design sign-off | Written confirmation |
| A4 | Component style specification | PDF / annotated screenshots |
| B1 | Bug & feedback log | Spreadsheet / document |
| B2 | Updated bug log | Spreadsheet / document |
| C1 | App icon files | PNG + source |
| C2 | Feature graphic | PNG + source |
| C3 | Short description options | Plain text |
| C4 | Full Play Store description | Plain text |
| D1 | Website audit | Written list |
| D2 | Updated live website | Published on restiview.com |

5. ESTIMATED EFFORT

| Ref | Task | Hours |
| --- | --- | --- |
| A1 | Full Visual & UX Audit | 4h |
| A2 | Revised Colour Palette & Typography Proposal | 4h |
| A3 | Design Implementation Collaboration | 6h |
| A4 | Button & Component Consistency Review | 4h |
| A | Task A subtotal — App Design Review & Improvements | 18h |
| B1 | Structured App Walkthrough | 5h |
| B2 | Retest After Fixes | 2h |
| B | Task B subtotal — App Testing | 7h |
| C1 | App Icon | 3h |
| C2 | Feature Graphic | 2h |
| C3 | Short Description (Play Store) | 1h |
| C4 | Full Description (Play Store) | 2h |
| C | Task C subtotal — Play Store Launch Assets | 8h |
| D1 | Content & Design Audit | 1h |
| D2 | Website Content Update | 5h |
| D | Task D subtotal — Website Update | 6h |
|  | TOTAL | 39h |

6. SUGGESTED PRIORITY ORDER

1.  C1, C2 — App icon and feature graphic  (needed for Play Store listing immediately)

2.  C3, C4 — Store descriptions  (needed for Play Store listing)

3.  A1, A2 — Design audit and proposal  (feeds into A3 and A4)

4.  B1      — App testing  (can run concurrently with design work)

5.  D2      — Website update  (once app is live)

7. FURTHER TASKS TO CONSIDER

The following items are not in scope for this engagement but may be worth addressing before or after launch:

Onboarding screens — A 2—3 slide welcome/tutorial shown on first launch explaining what the app does, helping new users get started without confusion.

App preview video — A 15—30 second screen recording with captions showing the app in use; significantly boosts Play Store conversion rates.

Apple App Store assets — Equivalent icons, screenshots (different sizes), and descriptions for the iOS release (future phase).

Support / FAQ page — Both app stores ask for a support URL; a simple FAQ page on the website would satisfy this and reduce support queries.

Social media presence — A dedicated Facebook or Instagram page for RestiView to direct users to for updates and support.

App Store Optimisation (ASO) — Ongoing keyword research and description tuning to improve Play Store search ranking after launch.

Social media announcement graphics — Square (1080×1080) and landscape (1200×628) graphics for Facebook, Instagram, and X/Twitter announcing the launch.

Launch email — A short friendly email Peter can send to his contacts with a description, graphic, and Play Store link.

Press kit — A one-page PDF with app name, icon, short description, key screenshots, and Play Store link; suitable for sending to bloggers or local press.

8. COMPENSATION

Each section is priced on a fixed-price basis. Payment is due on completion and acceptance of all deliverables within that section.

| Section | Description | Fixed Price |
| --- | --- | --- |
| A | App Design Review & Improvements | £170 |
| B | App Testing | £70 |
| C | Play Store Launch Assets | £70 |
| D | Website Update | £60 |
| Total |  | £370 |

Document prepared May 2026  ·  RestiView  ·  restiview.com